|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Group Project Meeting | | | | | | |
| Minutes | | **01/02/2011** | **15h30🡪16h30** | | | **room 5 (Library)** |
| Participants : Present – P / Absent – A / Absent without notification - X | | | | | | |
| P | | Yannick Montesi (Project Leader, Chairperson, Minute Taker) | | | |
| P | | Jasmin Terrien | | | |
| P | | Edwin Chicouard | | | |
| P | | Rodolf Rick | | | |
| X | | Tasin Zarkoob | | | |
| Previous meeting : NOTHING | | | | |
| Discussion Items :  |  |  |  | | --- | --- | --- | |  | Action Items | Decision(s) | | 1. | Roles Assignation | - Rodolf will work on the website plus a part of the  design integration  - Jasmin will work on the Android application plus a part  of the design integration  - Edwin will work on the website analysis and database  plus UML  - Yannick will help for the Android application (researches and programming) and make project documents  - Tasin NOT DEFINED YET (Android ?) | | 2. | Website specificities | The technologies for create the website will be PHP and a Framework (not find yet) and the storage will be executed by a MySQL database coupled with an ORM (Doctrine but need to confirm). Some complementary researches about these technologies must be done. | | 3. | Android application | Some researches must be done about the connection between the application and the website, and about an offline storage on the mobile phone. | | 4. | Project boundaries / use of the website | This project have a social aspect : the website content will be presented as a “Wikipedia” : users will be allow to add a new place into the website if this place doesn’t exist, and if the place already exists, users will be just allowed to modify the existing place (as the Wikipedia system). All additions or modifications will be moderate by an administrator. | | 5. | Project analysis / UML | An UML analysis must be done in order to design class diagrams | | 6. | Future features | Possibility to users to use their mobile GPS and check some interesting places around their location: restaurants, pub, etc. All these places will be suggested by the website. | | | | | | | |

## To do for the next meeting :

|  |  |  |
| --- | --- | --- |
| Actions to do | Description | Person(s) in charge |
| Website technologies researches | Search which Framework and ORM will be used | Rodolf |
| Application researches | Search how connect the application to the website, and how store information on the an Android mobile phone | Jasmin |
| Project analysis | Start a UML analysis of the project | Edwin, Yannick |

## Next meeting :

Tuesday, February 8th 2011

## 